Project Proposal

RAG-Enhanced Question Answering with Evaluation

Multi-Domain Retrieval-Augmented Generation: Cross-Domain Performance, Confidence, and Generalization

Aditya Jekkula  •  Ibaad Mohammed  •  Nate Dailey

| Course | Advanced Topics in Artificial Intelligence | Applied ML — Research & Implementation |
| --- | --- | --- |
| Project Period | April 2 – April 30, 2026 (4 weeks) | Team of 3 |

# 1. Project Description

This project combines two well-established techniques in Natural Language Processing — dense retrieval and large language model generation — into a unified Retrieval-Augmented Generation (RAG) system. The system is evaluated across two distinct knowledge domains: biomedical literature (PubMedQA) and open-domain trivia (TriviaQA). This multi-domain framing enables direct comparisons of retrieval quality, generation faithfulness, and model confidence across very different types of knowledge.

A user submits a natural language question; the system retrieves the most relevant document chunks using a dense vector index, and a language model generates a grounded, contextual answer using those retrieved passages. Beyond single-domain evaluation, the project investigates cross-domain transfer: does a retriever trained or indexed on general trivia help with specialized biomedical questions? Does a more general dataset improve performance in a specific domain?

# 2. Inspiration & Thought Process

LLMs are capable of impressive text generation but are prone to hallucination — generating plausible-sounding but factually incorrect answers, especially on domain-specific or recent topics not well represented in pretraining data. A pure retrieval system, on the other hand, returns exact passages but lacks the ability to synthesize and explain.

RAG (Lewis et al., 2020) addresses both limitations by conditioning the language model on retrieved evidence. The inspiration here is to open that black box — and push it further by asking domain-aware research questions:

- Does combining retrieval corpora from multiple domains improve downstream answer quality?

- How does domain mismatch between query and indexed corpus affect retrieval relevance (Recall@k) and downstream answer accuracy?

- Does a general-purpose dataset (trivia) improve performance for a specialized domain (biomedical)?

- How do dense embeddings represent semantic similarity differently across domains?

- Where and why does the pipeline fail — and does this differ by domain?

# 3. Selected Domains & Datasets

Two well-established, publicly available datasets were selected to maximize domain contrast, dataset quality, and ease of use.

| Domain | Dataset | Description | Size | Why Selected |
| --- | --- | --- | --- | --- |
| Biomedical | PubMedQA | QA pairs grounded in PubMed abstracts; yes/no/maybe answers with supporting contexts | ~211K instances (1K labeled) | Specialized vocabulary, factual grounding required, established benchmark |
| Open-Domain Trivia | TriviaQA | Trivia questions with Wikipedia/web evidence documents and verified answers | ~95K QA pairs | Broad coverage, strong baseline reference, well-known benchmark in QA literature |

Using these two datasets enables the team to study whether retrieval and generation behaviour generalizes across domains and to measure the impact of cross-domain indexing.

# 4. Task List & Team Assignments

Tasks are distributed across team members to balance workload. Each task includes a built-in two-day review buffer; the team advances to the next task only after a successful internal review.

| # | Task | Description | Owner | Duration | Dates (Apr) |
| --- | --- | --- | --- | --- | --- |
| T1 | Dataset Prep | Select and preprocess PubMedQA and TriviaQA datasets; chunk documents at 100–200 tokens with 20-token overlap; prepare FAISS-ready passage stores for both domains. | Ibaad | Days 1–3 | Apr 2–4 |
| T1R | Review T1 | Team reviews chunked corpora; verify passage quality and index integrity before proceeding. | All | Days 4–5 | Apr 5–6 |
| T2 | Dense Retriever | Implement bi-encoder (sentence-transformers/all-MiniLM-L6-v2); build FAISS index for each domain separately and a combined cross-domain index. | Aditya | Days 6–8 | Apr 7–9 |
| T2R | Review T2 | Spot-check retrieval results for sample queries in both domains; confirm index correctness. | All | Days 9–10 | Apr 10–11 |
| T3 | BM25 Baseline | Implement BM25 sparse retriever (rank_bm25) for both domains as the comparative baseline. | Nate | Days 9–10 | Apr 10–11 |
| T3R | Review T3 | Compare BM25 outputs with dense retriever on sample queries; confirm baseline is sensible. | All | Days 11–12 | Apr 12–13 |
| T4 | Generator Integration | Connect GPT-2 / Mistral-7B-Instruct to retrieved context; implement zero-shot prompt template; add token-probability confidence scoring. | Nate | Days 11–13 | Apr 12–14 |
| T4R | Review T4 | Generate sample answers per domain; verify confidence scores and output format. | All | Days 14–15 | Apr 15–16 |
| T5 | Evaluation Pipeline | Implement automated metrics: Recall@K, Precision@K, MRR, EM, Token F1, BERTScore, confidence calibration. Run per domain and cross-domain. | Ibaad | Days 15–18 | Apr 16–19 |
| T5R | Review T5 | Validate metric outputs on held-out samples; ensure per-variant comparisons are correct. | All | Days 19–20 | Apr 20–21 |
| T6 | Cross-Domain Ablations | Study: (a) dense vs BM25 per domain, (b) K={1,3,5,10}, (c) chunk size, (d) general vs specialist index on biomedical queries, (e) confidence vs accuracy correlation. | Aditya | Days 19–22 | Apr 20–23 |
| T6R | Review T6 | Team reviews ablation results; flag anomalies; decide on final system variants. | All | Days 23–24 | Apr 24–25 |
| T7 | Error Analysis | Manually review 20–30 failure cases per domain; classify error types (retrieval miss, hallucination, confidence overestimate). | Nate | Days 23–25 | Apr 24–26 |
| T8 | Visualizations | Produce Recall@K curves, F1 vs K charts, confidence histograms, cross-domain comparison plots, and sample output tables. | Aditya | Days 25–26 | Apr 26–27 |
| T9 | Report & Docs | Write 2–3 page research summary; document reproducible code (requirements.txt, README, Git tags). All team members contribute sections. | All | Days 26–28 | Apr 27–29 |
| T9R | Final Review | Full team read-through of report and code; final polish and submission. | All | Days 29–30 | Apr 29–30 |

# 5. Feature & Task In-Depth Definitions

## 5.1 Dense Retriever

The dense retriever encodes both queries and document passages into fixed-dimensional embedding vectors using a pretrained bi-encoder. Similarity is computed via cosine similarity or inner product, enabling efficient nearest-neighbor search at scale.

- Embedding Model: sentence-transformers/all-MiniLM-L6-v2 (lightweight, well-benchmarked)

- Vector Index: FAISS flat or IVF index; three separate indexes — PubMedQA only, TriviaQA only, and combined cross-domain

- Document Chunking: 100–200 tokens per passage, 20-token overlap; chunk size is an ablation variable

## 5.2 Sparse Retriever Baseline (BM25)

BM25 is a classical TF-IDF-based ranking function requiring no training. Using rank_bm25, it provides a strong, interpretable baseline for both domains. Results are compared against the dense retriever per domain.

## 5.3 Generator Module

The generator takes a query together with the top-K retrieved passages and produces a natural language answer in zero-shot mode. In addition to the answer, token-level probabilities are used to estimate model confidence.

- Generator Model: GPT-2 (local, no API cost) or Mistral-7B-Instruct via HuggingFace

- Prompt template: Answer the question based on the context. Context: {passages} Question: {query} Answer:

- Confidence scoring: normalized mean token log-probability of the generated answer span

## 5.4 Cross-Domain Experiments

The core novel contribution of this project is systematic cross-domain evaluation:

- Condition A — Domain-matched: PubMedQA queries against PubMedQA index; TriviaQA queries against TriviaQA index

- Condition B — Cross-domain: biomedical queries against the TriviaQA index and vice versa

- Condition C — Combined index: all queries against the merged cross-domain FAISS index

This setup directly answers whether general-domain data helps or hurts specialized retrieval, and how model confidence tracks with domain match.

## 5.5 Evaluation Pipeline

A structured automated evaluation pipeline runs on held-out test sets and produces per-metric scores for every system variant, enabling direct comparison without subjective assessment.

# 6. Performance Measurement

Performance is measured at two stages — retrieval quality and generation quality — across both domains and all experimental conditions.

| Metric | Method | Target (Bio) | Target (Trivia) | Notes |
| --- | --- | --- | --- | --- |
| Recall@K | Whether the correct passage appears in the top-K retrieved results | ≥ 0.65 | ≥ 0.70 | Primary retrieval metric |
| Precision@K | Fraction of retrieved passages that are relevant | ≥ 0.50 | ≥ 0.55 | Per domain |
| MRR | Mean Reciprocal Rank of first relevant passage | ≥ 0.60 | ≥ 0.65 | Ranking quality |
| Exact Match | Whether generated answer exactly matches the gold answer | ≥ 0.25 | ≥ 0.30 | Strict string match |
| Token F1 | Token overlap between generated and gold answer | ≥ 0.45 | ≥ 0.50 | Partial credit |
| BERTScore | Semantic similarity between generated and reference answer | F1 ≥ 0.80 | F1 ≥ 0.80 | Both domains |
| Confidence Cal. | Correlation of model confidence with correctness (Pearson r) | ≥ 0.40 | ≥ 0.40 | Novel metric |

All metrics are computed on 200–500 sampled questions per domain from the test split. Results are reported per system variant (BM25 vs. Dense, K = {1, 3, 5, 10}, and cross-domain conditions).

# 7. Task Rationale & Reliability

## 7.1 Rationale

- PubMedQA and TriviaQA are both publicly available with established train/test splits and verified gold answers, eliminating evaluation ambiguity.

- Pretrained models from HuggingFace are publicly available with stable versioning, ensuring reproducibility.

- FAISS is a production-grade vector search library from Meta AI, well-tested for correctness and speed.

- BM25 baseline provides an interpretable lower bound; all results are contextualized against this known benchmark, per domain.

- Metrics (EM, F1, BERTScore) are standard in the QA literature, making results comparable to prior work.

- Confidence scoring via log-probability is a well-understood proxy for model uncertainty in autoregressive LMs.

## 7.2 Reliability Safeguards

- Fixed random seed across all experiments for reproducibility.

- Evaluation is fully automated on held-out test data; no manual labeling during evaluation.

- Code version-controlled (Git) with a requirements.txt for environment reproducibility.

- All metrics computed over at least 200 examples per domain for statistical stability.

- Two-day review buffer after each task; the team advances only upon successful internal review.

# 8. Project Objectives

| Level | Objectives |
| --- | --- |
| Minimum | - Both datasets loaded, preprocessed, and indexed (PubMedQA + TriviaQA). - BM25 retriever operational for both domains. - Basic LM produces answers given retrieved context. - Recall@5 and Token F1 reported for at least one configuration per domain. |
| Target | - Dense retriever outperforms BM25 on Recall@5 in both domains. - Full evaluation pipeline across BM25 vs. Dense for K = {1, 3, 5, 10}. - Cross-domain retrieval experiment (TriviaQA index used for biomedical queries) completed. - Confidence scores computed and correlated with accuracy per domain. - BERTScore and ablations (chunk size, prompt template) reported. |
| Optimal | - All target objectives achieved. - Combined cross-domain index evaluated and compared to single-domain indexes. - Error analysis with classified failure cases (retrieval miss, hallucination, overconfidence). - Visualizations: Recall@K curves, F1 vs K, confidence histograms, cross-domain comparison. - 2–3 page research summary suitable for course submission. - Optional: second embedding model comparison across domains. |

# 9. Four-Week Timeline (Apr 2 – Apr 30, 2026)

| Week | Dates | Activities | Milestone / Review |
| --- | --- | --- | --- |
| Week 1 | Apr 2–11 | Dataset prep (T1), Dense retriever (T2), BM25 baseline (T3) — with 2-day review buffers after each | Both indexes built and validated |
| Week 2 | Apr 12–18 | Generator integration + confidence scoring (T4), Evaluation pipeline for both domains (T5) — with review buffers | Evaluation running end-to-end on both domains |
| Week 3 | Apr 19–25 | Cross-domain ablations (T6) — dense vs BM25, K sweep, domain transfer experiment, confidence calibration — with review buffer | Ablation results finalized and reviewed |
| Week 4 | Apr 26–30 | Error analysis (T7), Visualizations (T8), Report writing and code cleanup (T9), Final team review | Submission-ready report and codebase — Apr 30 |

# 10. Tools & Key References

## Libraries & Frameworks

- Python 3.10+, PyTorch, HuggingFace Transformers & Datasets

- sentence-transformers — bi-encoder embeddings

- FAISS (Facebook AI Similarity Search) — vector indexing

- rank_bm25 — sparse retrieval baseline

- bert-score — BERTScore evaluation

- scipy / numpy — confidence calibration and statistical analysis

## Datasets

- PubMedQA — Jin et al. (2019). PubMedQA: A Dataset for Biomedical Research Question Answering. EMNLP.

- TriviaQA — Joshi et al. (2017). TriviaQA: A Large Scale Distantly Supervised Challenge Dataset for Reading Comprehension. ACL.

## Core References

- Lewis et al. (2020). Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks. NeurIPS.

- Karpukhin et al. (2020). Dense Passage Retrieval for Open-Domain Question Answering. EMNLP.

- Reimers & Gurevych (2019). Sentence-BERT: Sentence Embeddings using Siamese BERT-Networks. EMNLP.

End of Proposal